# DETOUR SIGNING

Eff. 2-18-2005

Rev. 7-14-2011

The work within this contract will cause a Road closure.  The District Bureau of Operations will provide only the route marker shields (i.e. US-136) and/or two 48”x48”(o) “Road Closed On Or About (DATE)” signs for Contractor placement at the locations shown within the contract plans.  All other signing shall be furnished, erected, maintained, and removed by the Contractor unless otherwise noted in the plans.

The District will require a minimum notification of 21 days prior to the actual Road Closure to ensure availability or to fabricate required signs, and to ensure specific route over-width permitted loads are not sent to the restriction site.  In their notification, the Contractor shall include the location and scheduled Road Closure start date.  The Contractor is advised they will not be allowed to close the road without the 21 day notice and failure to provide proper notice will delay the road closure.  The notice of road closure is considered a part of the Contractor’s approved work schedule and it is the Contractor’s responsibility to provide proper notice.  Delays caused by failure to provide notice shall not be considered justification for workday reductions.

The Contractor is responsible for picking up and promptly returning the District provided signs when they are no longer applicable.  A determination of damage to the signs while in the Contractor’s possession will be made upon their return to the District Sign Shop.  Damage to signs will result in a deduction of the sign replacement cost to the contract.  The deduction will be based upon the replacement costs of supplying the signs by the Department’s Sign Shop Section, as well as any specific detailing costs established by the Bureau of Operations – Traffic Unit.

All work associated with the furnishing, erecting, maintaining, and removal of Detour Signing will be paid for as DETOUR SIGNING – L SUM.

10404.doc