# OPENING LANES FOR HOME FOOTBALL PERIODS

Eff. 02-15-2001 								Rev. 01-01-2014

No broken pavement, open holes, trenches, barricades, cones, or drums will remain on or adjacent to the traveled way and all lanes shall be opened to traffic during any Home Football Period, except where major bridge construction and/or other roadway reconstruction (excluding patching and resurfacing) requiring overnight lane closures would make it impractical.

Home Football Period: The Home Football Period shall apply for University of Illinois football games to be played at Memorial Stadium at the University of Illinois at Urbana-Champaign

| Day of Football Game | Length of Home Football Period |
| --- | --- |
| Tuesday, Wednesday, or Thursday | 3PM on the day before the game until 6:00 AM on the day after the game. |
| Friday | 3PM on Thursday until 12:01 AM Monday |
| Saturday | 3PM on Friday until 12:01 AM Monday |
| Sunday | 3PM on Friday until 6:00 AM Monday |
| Monday | 12:01 AM on Saturday until 6:00 AM Tuesday |

Should the Home Football Period for two different games overlap, then both shall apply and shall be considered as one continuous period.

These requirements shall apply in addition to any other requirements in the Standard Specifications.

Program Development Notes -  Confer with Project Engineer regarding application for any jobs in Champaign or adjacent counties.

Check with Local Agencies about any impacts our closures or lane reductions will cause to other roads.  (Local system.)

(Program Development Notes shall not appear in the special provision.)

10709A