All Regional Engineers

Eric E. Harm

Special Provision for Ramp Closure for Freeway/Expressway

September 26, 2008

This special provision was developed by the Bureau of Operations and the Bureau of Design and Environment to provide statewide requirements for closure of ramps on freeway/expressways.  It should be inserted into contracts using Highway Design Standard 701451.

The districts should include the BDE Check Sheet marked with the applicable special provisions for the January 16, 2009 and subsequent lettings.  The Project Development and Implementation Section will include a copy in the contract.

This special provision will be available on the transfer directory September 26, 2008.

80223m

# ramp closure for freeway/expressway (BDE)

Effective:  January 1, 2009

Description.  This work shall consist of furnishing and installing traffic control for the closure of ramps on a freeway/expressway.  Work shall be according to Section 701 except as modified herein.

Delete the third paragraph of Article 701.17(e)(1) of the Standard Specifications.

Add the following to Article 701.18 of the Standard Specifications:

“(k)	Standard 701451.  Only one interchange at a time may have ramps closed and only one exit ramp and one entrance ramp may be closed at a time.

The Contractor shall furnish a portable changeable message sign to be placed on the mainline in advance of the ramp closure.  The exact placement and display shall be as shown in the plans or as directed by the Engineer.”

Revise the first sentence of Article 701.19(c) of the Standard Specifications to read:

“Traffic control and protection required under Standards 701201, 701206, 701306, 701326, 701336, 701406, 701421, 701451, 701501, 701502, 701601, 701602, 701606, 701701 and 701801 will be measured for payment on a lump sum basis.”

Add the following to the first paragraph of Article 701.20(b) of the Standard Specifications:

“TRAFFIC CONTROL AND PROTECTION STANDARD 701451;”

80223