All Regional Engineers

Scott E. Stitt

Special Provision for Agreement to Plan Quantity

September 30, 2011

This special provision was developed by the Bureau of Construction.  Agreement to plan quantities is generally one of the first actions taken after contract execution, however, it has become common practice for revised plan sheets to be given to the contractor after the quantities have been agreed to.  The plan revisions often alter plan quantities which affects the agreed to quantities.  There are no provisions in the contract that allow the department and the contractor to agree to revised quantities without measuring the work involved.  This special provision allows the opportunity to agree to revised quantities based on revised plan sheets.

It should be included in all projects where agreement to plan quantities is allowed as a method of measurement.

The districts should include the BDE Check Sheet marked with the applicable special provisions for the January 20, 2012 and subsequent lettings.  The Project Development and Implementation Section will include a copy in the contract.

This special provision will be available on the transfer directory 
September 30, 2011.

80275m

# agreement to plan quantity (bde)

Effective:  January 1, 2012

Revise the second paragraph of Article 202.07(a) of the Standard Specifications to read:

“	When the plans or work have been altered, or when disagreement exists between the Contractor and the Engineer as to the accuracy of the plan quantities, either party shall, before any work is started which would affect the measurement, have the right to request in writing and thereby cause the quantities involved to be measured.  When plan quantities are revised by the issuance of revised plan sheets that are made part of the contract, and the Contractor and the Engineer have agreed in writing that the revised quantities are accurate, no further measurement will be required and payment will be made for the revised quantities shown.”

80275