## CHANGEABLE MESSAGE SIGNS

Revised 4/15/20

This work consists of furnishing, placing, and maintaining changeable message sign(s) according to section 701 and the following:

A total of _____  changeable message signs shall be required in this contract.  All signs must be in place and operational for a minimum of 14 calendar days prior to lane or roadway closures.  Each sign shall state the day work will begin and delays are possible.  The exact message will be approved by the Engineer.  The Contractor may be required to relocate each sign multiple times during the contract at his or her expense.  The exact location of the placement of these signs shall be determined in the field by the Engineer.

The furnishing, placing, and maintaining of portable changeable message sign(s) shall be paid for per calendar day as CHANGEABLE MESSAGE SIGN.

Designers Notes

Message Boards to notify the public of pending construction should be included in the following types of contracts:

- All interstate contracts.

- All 4-lane (ILL 13, US 45, etc.)

- 2 lane patching or resurfacing in high volume and/or urban locations.  For rural 2-lane resurfacing it is not usually required to add the message boards.

- All bridges where traffic is reduced to one lane.

The notification period prior to lane closures shall always be 14 days unless Bureau of Construction requests a change.

The District Special Provision “Notification Prior to Starting Work” should be used in conjunction with this Spec.