# completion date (via calendar days) plus working days

Eff. 03-19-2012

The Contractor shall complete       work on or before the completion date of this contract which will be based upon calendar days. After the completion date, an additional       working days will be allowed to complete      . Under extenuating circumstances the Engineer may direct that certain items of work, not affecting the safe opening of the roadway to traffic, may be completed within the working days allowed for clean-up work and punch list items. Temporary lane closures for this work may be allowed at the discretion of the Engineer.

The completion date will be determined by adding the specified number of calendar days to the date the Contractor begins work, or to the date ten days after execution of the contract, whichever is the earlier, unless a delayed start is granted by the Engineer.